| Question Number | Scheme | Marks |
| --- | --- | --- |
| 1. (a) | e.g. A   1a G   1b L   2 N   3 P   4 S   5 | B1 B1 (2) |
| (b) | For example: |  |
|  | (i) P – 2 = L – 4 c.s. P = 2 – L – 4 | M1 |
|  | (ii) S – 2 = L – 1a = A – 3 c.s. S = 2 – L = 1a – A = 3 | A1 |
|  | giving |  |
|  | A – 1, G – 1, L – 4, N – 5, P – 2 |  |
|  | A – 3, G – 1, L – 1, N – 5, S – 2 | A1 (3) |
| (c) | Sam must do 2 and Nicola must do 5, leaving Philip without a task. | B2, 1, 0 (2) |
|  |  | (7 marks) |

| Question Number | Scheme | Marks |
| --- | --- | --- |
| S10 0 B318 18 C217 17 E421 23 21 A52222 D625 26 25 H828 32 28 G727 27 (27) F (37) 37 T 37 37 (39) (45) 15 11 6 7 3 6 3 15 22 18 8 2 8 10 17 2. (a) |  |  |
|  | M1 A1 A1 ft |  |
|  | Time = 37 minutes | A1 ft (4) |
| (b) | Either S – A – D – G – T or S – B – E – G – T | A1 ft |
|  | Not unique, e.g. gives other path | A1 ft (2) |
| (c) | S – C – E – G – T 39 minutes | M1 A1 (2) |

(8 marks)

| Question Number | Scheme | Marks |
| --- | --- | --- |
| 3. (a) | Idea of travelling along each arc at least once and seeking to do so in a minimum total. Practical meaning of arcs/numbers. | B1 (1) |
| (b) | AB + DF = 32 + 9 = 41 | M1 A1 |
|  | AD + BF = 25 + 15 = 41 |  |
|  | AF + BD = 18 + 24 = 42 | A1 |
|  | Repeat either AE + EB and DF or AD and BF | A1 ft (4) |
| (c) | Not unique, e.g. gives other solution | A1 ft |
| (d) | 258 + 41 = 299 | B1 (2) |
| (e) | DF is the shortest so start/finish at A/B | M1 A1 (2) |
|  |  | (9 marks) |

| Question Number | Scheme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Marks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4. (a) | The list is not in alphabetical order |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B1 (1) |
| (b) | Use of Bubble Sort or Quick Sort |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M1 |
|  | For example: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Bubble sort |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | G | N |  | M |  | Y |  | L |  | B |  | C |  | E | S | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | A1 A1 A1 (4) |
|  | B | G |  | N |  | M |  | Y |  | L |  | C |  | E | P | S |  | 1st pass |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | B | ## C |  | G |  | N |  | M |  | Y |  | L |  | E | P | S |  | 2nd pass |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | B | C |  | E |  | G |  | N |  | M |  | Y |  | L | P | S |  | 3rd pass |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | B | C |  | E |  | G |  | L |  | N |  | M |  | Y | P | S |  | 4th pass |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | B | C |  | E |  | G |  | L |  | M |  | N |  | P | Y | S |  | 5th pass |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # B | C |  | E |  | G |  | L |  | M |  | N |  | P | S | Y |  | 6th pass |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | No more changes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Quick sort |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | G | N | M | Y | L | B | C | E | S | P |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B | G | N | M | Y | L | C | E | S | P | 1st pass |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B | G | C | E | L | N | M | Y | S | P | 2nd pass |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B | C | G | E | L | N | M | S | P | Y | 3rd pass |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B | C | E | G | L | N | M | P | S | Y | 4th pass |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B | C | E | G | L | M | N | P | S | Y | 5th pass |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B | C | E | G | L | M | N | P | S | Y | 6th pass |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | No sublists > 2 and no more changes |  |  |  |  |  |  |  |  |  |  |  |
| (c) | 1 2 3 4 5 6 7 8 9 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # B C E G L M N P S Y |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | [10+1]2 = 6 Manchester discard first half of list and pivot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M1 A1 |
|  | [7+10]2 = 9 Southampton discard last half of list and pivot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | [7+8]2 = 8 Plymouth discard last half of list and pivot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | A1 |
|  | Final term 7 Newcastle, therefore word found at 7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | A1 (4) |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | (9 marks) |

| Question Number | Scheme | Marks |
| --- | --- | --- |
| 5. (a) | x = 9, y = 16 | B1 B1 (2) |
| (b) | Initial flow = 53 – either finds a flow-augmenting route or demonstrates not enough saturated arcs for a minimum cut | B1 B1 (2) |
| (c) | I A D B E H F C G S T 43 15 20 4 1 20 0 10 0 14 0 1 4 0 0 6 9 0 11 0 2 8 14 1 0 7 0 22 27 0 26 35 4 4 9 166 | M1 A1 (2) |
|  | e.g. IDA – 9 | A1 |
|  | IFDA – 24 | A1 |
|  | max flow – 64 | B1 (3) |
| I A D B E H F C G 20 1 14 4 0 2 20 9 14 25 7 11 6 4 (d) |  | M1 A1 (2) |
| (e) | Max flow – min cut | M1 |
|  | Finds a cut GC, AF, DF, DJ, EI, EH value 64 | A1 (2) |
|  | Note: must not use supersource or supersink arcs. |  |
|  |  | (13 marks) |

| Question Number | Scheme | Marks |
| --- | --- | --- |
| 6. (a) | Maximise P = 30x + 40y (or P = 0.3x + 0.4y) | B1 |
|  | subject to x + y  200 | B1 |
|  | x + y  500 | B1 |
|  | x  20100(x + y)  4x  y | M1 A1 |
|  | x  40100(x + y)  3x  2y | A1 (6) |
| x6005004003002001000100200300400500 Feasible region y = 4x x + y = 500 2y = 3x Profit line x + y = 200 (b) |  |  |
|  | B1 ft (x + y = 200, x + y = 500) B1 ft (y = 4x) B1 ft (2y = 3x) B1 ft (shading) B1 (labels) |  |

(NB: Graph looks OK onscreen at 75% magnification but may print out misaligned)

| Question Number | Scheme | Marks |
| --- | --- | --- |
| 6. (c) | Point testing or profit line | A1 |
| (cont.) | Intersection of y = 4x and x + y = 500 | A1 |
|  | (100, 400) Profit = £190 (units must be clear) | A1 (3) |
|  |  | (11 marks) |

| Question Number | Scheme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Marks |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7. (a) | E.g. It shows dependence but is not an activity; G depends on A and C only but H and I depend on A, C and D. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | B1 (1) |  |  |
| 11 11 16 18 11 11 12 12 25 25 7 7 0 0 17 17 3 3 G(5) C(8) D(7) H(5) L(8) K(7) A(9) E(4) F(5) I(1) J(5) B(3) (b) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M1 A1 M1 A1 |  |  |
| (c) | # B |  |  |  |  | C – I E – F |  |  |  |  |  |  | J – L so B, C, E, F, I, J, L |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | A1 (5) |  |  |  |
| (d) | A: 11 – 0– 9 = 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | D: 11 – 3 – 7 = 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M1 A1 (non *) |  |  |
|  | G: 18 – 11 – 5 = 2 * |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | H: 17 – 11 – 5 = 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | K: 25 – 16 – 7 = 2 * |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | A1 (*) (3) |  |  |
| (e) | 0 |  | 2 |  |  |  | 4 |  |  | 6 |  |  |  | 8 |  |  | 10 |  |  | 12 |  |  | 14 |  |  | 16 |  |  | 18 |  |  | 20 |  |  | 22 |  |  | 24 |  |  | 26 |  |  | 28 |  |  | 30 |  |  |  |  | M1 A1 A1 A1 (4) |  |
|  |  |  |  | ## B |  |  |  |  |  |  |  | ## C |  |  |  |  |  |  |  |  | ## I |  |  |  | ## J |  |  |  |  |  |  |  |  | ## L |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | ## E |  |  |  |  |  |  |  |  | ## F |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | ## A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | ## D |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ## G |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ## H |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ## K |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| (f) | Gantt chart at time 8 C, F, A and D , must be happening |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | M1 |  |  |
|  |  4 workers needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | A1 (2) |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | (15 marks) |  |  |